CHILD MALNUTRITION RISK

STRATIFICATION SYSTEM — INDIA

FAANG-Grade End-to-End DS + DA Project Blueprint

Field: CSE Health Informatics

Dataset: NFHS-5 (2019-21) | 707 Districts across India

Timeline: 55 Days @ 1-2 hrs/day

Start Date: — May 2026

Resume Title: "Production-Grade District-Level Child Malnutrition Risk Stratification System for India using Geospatial ML, SHAP Explainability & FastAPI — NFHS-5"

# SECTION 1 — PROJECT OVERVIEW

Problem Statement

India has a persistent child malnutrition crisis. 35% of children under 5 are stunted, 19% are wasted, and 32% are underweight — affecting cognitive development, school performance, and lifetime earnings. The government's POSHAN 2.0 mission needs a data-driven tool to identify which districts need intervention most urgently, and why.

What You Are Building

- District-level malnutrition pattern analysis across 707 Indian districts

- Identification of key demographic drivers (literacy, sanitation, wealth, gender)

- ML-based risk classification: High / Medium / Low per district

- Interactive geospatial risk map for policymakers

- Live web application with prediction API — deployable, shareable, resume-ready

Datasets Used

- NFHS-5 (2019-21): rchiips.org — district factsheets (~5 MB) — CORE dataset

- Census 2011 Demographics: censusindia.gov.in — district-level (~2 MB) — supplementary

- India District Shapefile: GADM.org — for maps (~8 MB) — geography layer

Total laptop storage needed: Under 20 MB. Runs entirely on CPU. No GPU required.

# SECTION 2 — PROMPT TO USE WITH ANY AI ASSISTANT

Copy and paste this exact prompt into ChatGPT, Gemini, Claude, or any AI when you need help during the project:

AI ASSISTANT PROMPT — COPY THIS EXACTLY I am building a FAANG-grade end-to-end Data Science and Data Analytics project as a fresher in CSE Health Informatics. Here is my complete project context: PROJECT: Child Malnutrition Risk Stratification System — India DATASET: NFHS-5 (National Family Health Survey 2019-21), Census 2011, India Shapefile TARGET: Classify 707 Indian districts as High/Medium/Low malnutrition risk using ML. Also predict exact stunting % using regression. TECH STACK: Python, Pandas, NumPy, Matplotlib, Seaborn, Plotly, Scipy, Scikit-learn, XGBoost, Imbalanced-learn (SMOTE), SHAP, GeoPandas, Folium, FastAPI, Pydantic, Streamlit, MLflow, Docker, Joblib, Fuzzywuzzy, Yellowbrick, Git, GitHub MY LEVEL: Beginner in Python. I know basics but have not used any ML, geospatial, or deployment tools before. CURRENT PHASE: [INSERT WHICH PHASE/DAY YOU ARE ON] CURRENT TASK: [INSERT WHAT YOU ARE TRYING TO DO RIGHT NOW] Please help me with this specific task. Explain concepts clearly for a beginner. Show me the exact code I need. Explain what each line does. If there are common errors, warn me about them in advance.

How to use this prompt:

- Fill in the red placeholders [CURRENT PHASE] and [CURRENT TASK] each time

- Example: CURRENT PHASE: Day 8 — Data Cleaning | CURRENT TASK: Using SimpleImputer to fill missing values in my NFHS-5 dataset

- Paste this whole prompt fresh every time you start a new session with any AI

- The more specific your CURRENT TASK, the better the answer you will get

# SECTION 3 — 55-DAY EXECUTION CALENDAR

Timeline: 1-2 hours per day. Do not skip days. Each day builds on the previous one.

| Day | Phase | What You Do | Tools |
| --- | --- | --- | --- |
| Day 1 | Setup | Install Python, VS Code, Git. Create GitHub account. Setup project folder structure: data/raw, data/processed, notebooks, src, outputs. | Python, VS Code, Git |
| Day 2 | Setup | Learn Git basics: init, add, commit, push. Create first GitHub repo. Push empty project. Watch Git tutorial on YouTube. | Git, GitHub |
| Day 3 | Setup | Install all libraries: pandas, numpy, matplotlib, seaborn, scikit-learn, xgboost, folium, geopandas, streamlit, fastapi, mlflow. Create requirements.txt. | pip, venv |
| Day 4 | Data Collection | Download NFHS-5 district factsheets from rchiips.org. Explore the data manually in Excel. Understand every column. Write data dictionary. | Excel, Notepad |
| Day 5 | Data Collection | Download India district shapefile from GADM.org. Download Census 2011 district demographics. Organize all files in data/raw folder. | Browser, File system |
| Day 6 | Data Collection | Load all 3 datasets in Jupyter Notebook using pandas. Print shapes, column names, data types. Write observations in markdown cells. | Pandas, Jupyter |
| Day 7 | Data Cleaning | Learn pandas: read_csv, head(), info(), describe(), isnull().sum(). Identify all missing values in NFHS-5 dataset. | Pandas, Jupyter |
| Day 8 | Data Cleaning | Handle missing values: fill numerical with median, use SimpleImputer from sklearn. Document every decision in markdown. | Pandas, Sklearn |
| Day 9 | Data Cleaning | Fix inconsistent district name spellings using fuzzywuzzy library. Match district names across NFHS-5 and Census datasets. | Fuzzywuzzy, Pandas |
| Day 10 | Data Cleaning | Remove duplicates, fix data types, standardize column names to snake_case. Handle outliers using IQR method. | Pandas, NumPy |
| Day 11 | Data Cleaning | Merge NFHS-5 with Census demographics on district/state codes. Validate merged dataset: check shape, nulls, key columns. | Pandas merge() |
| Day 12 | Data Cleaning | Merge shapefile with main dataset on district codes using GeoPandas. Verify all 707 districts are matched correctly. | GeoPandas, Pandas |
| Day 13 | Data Cleaning | Save final clean master dataset as processed/master_clean.csv. Write full data cleaning summary in notebook markdown. | Pandas, Jupyter |
| Day 14 | EDA | Univariate analysis: plot distributions of stunting %, wasting %, underweight % using histograms and boxplots. Note which states are worst. | Matplotlib, Seaborn |
| Day 15 | EDA | Bivariate analysis: scatter plots of stunting vs female literacy, stunting vs wealth index, stunting vs sanitation access. | Seaborn, Matplotlib |
| Day 16 | EDA | Correlation heatmap of all features. Identify top 5 features correlated with stunting. Write interpretation in markdown. | Seaborn heatmap |
| Day 17 | EDA | State-wise comparison: bar charts of average stunting by state. Identify top 10 worst performing states. Rural vs urban gap analysis. | Pandas groupby, Seaborn |
| Day 18 | EDA | Gender disparity analysis: compare malnutrition rates for girls vs boys across districts. Plot and interpret findings. | Pandas, Matplotlib |
| Day 19 | EDA | Hypothesis testing: t-test to statistically prove female literacy impacts stunting. Chi-square test for categorical variables. | Scipy stats |
| Day 20 | EDA | Write 10 key EDA insights as a proper findings section in notebook. Each insight: observation + statistical proof + implication. | Jupyter Markdown |
| Day 21 | Feature Engg. | Build composite Malnutrition Risk Index (MRI): weighted formula combining stunting (50%) + wasting (30%) + underweight (20%). | Pandas, NumPy |
| Day 22 | Feature Engg. | Create interaction features: literacy x wealth index, sanitation x ANC visits. Create rural/urban ratio feature. | Pandas, NumPy |
| Day 23 | Feature Engg. | One-hot encode state/region. Normalize numerical features using MinMaxScaler. Check for multicollinearity using VIF. | Sklearn, Statsmodels |
| Day 24 | Feature Engg. | Create target variable: classify districts as High/Medium/Low risk based on MRI score (top 33% = High, mid = Medium, low = Low). | Pandas, NumPy |
| Day 25 | ML Modeling | Train/test split (80/20) with stratification. Train Logistic Regression as baseline. Check accuracy and classification report. | Sklearn |
| Day 26 | ML Modeling | Learn about class imbalance. Apply SMOTE to training data. Re-train Logistic Regression and compare results. | Imbalanced-learn |
| Day 27 | ML Modeling | Train Random Forest classifier. Tune n_estimators, max_depth using RandomizedSearchCV. 5-fold cross validation. | Sklearn |
| Day 28 | ML Modeling | Train XGBoost classifier. Tune hyperparameters. Compare all 3 models: accuracy, F1, ROC-AUC in a summary table. | XGBoost, Sklearn |
| Day 29 | ML Modeling | Train XGBoost Regressor to predict exact stunting % (continuous output). Evaluate with RMSE, R2 score, residual plots. | XGBoost, Sklearn |
| Day 30 | ML Modeling | Setup MLflow: log all model runs, parameters, metrics. View experiment comparison on MLflow UI. Screenshot for README. | MLflow |
| Day 31 | ML Modeling | Select best performing model. Save model and scaler using joblib. Test that saved model loads and predicts correctly. | Joblib, Sklearn |
| Day 32 | ML Modeling | Write model evaluation summary: which model won, why, what the metrics mean in health context. Precision vs Recall tradeoff explanation. | Jupyter Markdown |
| Day 33 | Evaluation | Plot confusion matrix for best model. Plot ROC-AUC curves for all 3 models on same graph. Plot learning curves. | Sklearn, Yellowbrick |
| Day 34 | Evaluation | Final evaluation notebook: compile all metrics, plots, and written conclusions into one clean, well-documented notebook. | Jupyter, Matplotlib |
| Day 35 | SHAP / XAI | Install SHAP. Generate SHAP summary plot (global feature importance). Generate waterfall plot for one high-risk district. | SHAP library |
| Day 36 | SHAP / XAI | SHAP dependence plot: how stunting changes as female literacy increases. Write plain English interpretation for policymakers. | SHAP, Matplotlib |
| Day 37 | Geospatial | Load India shapefile with GeoPandas. Merge ML predictions onto shapefile. Plot static choropleth map coloured by risk level. | GeoPandas, Matplotlib |
| Day 38 | Geospatial | Build Folium interactive map: districts coloured by risk, hover tooltip showing district name, MRI score, stunting %, top driver. | Folium |
| Day 39 | Geospatial | Identify geographic clusters: are high-risk districts concentrated in specific belts (BIMARU states)? Document findings. | Folium, GeoPandas |
| Day 40 | FastAPI | Learn FastAPI basics: what is an API, what is a REST endpoint, what is JSON. Watch beginner FastAPI tutorial. | FastAPI, YouTube |
| Day 41 | FastAPI | Build POST /predict endpoint: accepts district demographics as JSON, loads saved model, returns risk label + MRI score. | FastAPI, Joblib |
| Day 42 | FastAPI | Add Pydantic input validation. Add error handling for invalid inputs. Test all endpoints using Swagger UI (auto-generated at /docs). | FastAPI, Pydantic |
| Day 43 | FastAPI | Test API using Postman: send sample district data, verify predictions are correct. Fix any bugs. | Postman, FastAPI |
| Day 44 | Streamlit | Learn Streamlit basics: st.title, st.write, st.sidebar, st.selectbox. Build a basic hello world Streamlit app. | Streamlit |
| Day 45 | Streamlit | Embed Folium interactive map in Streamlit using streamlit-folium. Add state and district filter to sidebar. | Streamlit, Folium |
| Day 46 | Streamlit | Build prediction panel in Streamlit: user inputs district demographics → calls FastAPI endpoint → displays risk score + label. | Streamlit, Requests |
| Day 47 | Streamlit | Add SHAP chart and top 50 high-risk districts table. Add policy recommendations section. Add custom CSS for clean UI look. | Streamlit, CSS |
| Day 48 | Docker | Learn Docker basics: what is a container, what is an image, basic commands. Write Dockerfile for FastAPI app. Build and test. | Docker |
| Day 49 | Docker | Write Dockerfile for Streamlit. Write docker-compose.yml to run both together. Test full system runs from docker-compose up. | Docker Compose |
| Day 50 | Deployment | Deploy FastAPI app on Render (free tier). Connect to GitHub repo. Test live API endpoint. Copy public URL. | Render, GitHub |
| Day 51 | Deployment | Deploy Streamlit on Streamlit Cloud. Connect to GitHub. Update API URL in code to point to live Render endpoint. Test full app. | Streamlit Cloud |
| Day 52 | Documentation | Write complete README: problem statement, dataset info, architecture diagram (draw.io), results screenshots, live URL, setup instructions. | draw.io, Markdown |
| Day 53 | Documentation | Clean all Jupyter notebooks: add markdown explanations between every code cell. Remove debug code. Re-run all cells cleanly. | Jupyter |
| Day 54 | Documentation | Write limitations & future work section. Add policy recommendations document. Add data dictionary file to repo. | Markdown, GitHub |
| Day 55 | Final Review | End-to-end test: open live URL, test prediction, verify map loads, verify SHAP chart works. Final GitHub push. Update resume. | All tools |

# SECTION 4 — YOUTUBE LEARNING MAP

Watch these videos at the START of the phase — not during. Learn first, then code.

## Phase 1-2: Setup & Git

- Git & GitHub Full Course — CodeWithHarry (Hindi, very beginner friendly)

- Git Tutorial for Beginners — Kunal Kushwaha

## Phase 3: Data Cleaning

- Pandas Tutorial for Beginners — codebasics (full playlist)

- Data Cleaning in Python — Alex the Analyst

## Phase 4: EDA

- EDA on Real Dataset — Ken Jee (step by step)

- Seaborn Tutorial — codebasics

- Hypothesis Testing Explained — StatQuest with Josh Starmer

## Phase 5: Feature Engineering

- Feature Engineering Full Tutorial — Krish Naik

- Encoding and Scaling — codebasics

## Phase 6: Machine Learning

- Scikit-learn Full Tutorial — Krish Naik

- XGBoost Explained — Krish Naik

- SMOTE for Imbalanced Data — codebasics

- MLflow Tutorial — Krish Naik

- Random Forest — StatQuest

## Phase 7: Model Evaluation

- ROC AUC Curve Explained — StatQuest

- Confusion Matrix — StatQuest

## Phase 8: SHAP Explainability

- SHAP Values Explained — Krish Naik

- SHAP for Machine Learning — Ken Jee

## Phase 9: Geospatial

- GeoPandas Tutorial — Python GIS YouTube channel

- Folium Maps Tutorial — Tech With Tim

## Phase 10: FastAPI

- FastAPI Full Course — Krish Naik

- FastAPI for Beginners — Traversy Media

## Phase 11: Streamlit

- Streamlit Full Tutorial — Patrick Loeber

- Streamlit + FastAPI Integration — Krish Naik

## Phase 12-13: Docker & Deployment

- Docker for Beginners — TechWorld with Nana

- Deploy FastAPI on Render — Krish Naik

# SECTION 5 — INTERVIEW ANSWER CHEAT SHEET

Every component maps to a real interview question. Study these after completing each phase.

| What You Did | Interview Question It Answers | Your Answer Starting Point |
| --- | --- | --- |
| KNN / Median Imputation | How do you handle missing data? | I used median for skewed columns and KNN imputer for features with spatial correlation... |
| Fuzzywuzzy name matching | How did you handle inconsistent data? | District names differed across NFHS-5 and Census. I used fuzzy string matching to align them... |
| T-test on EDA findings | How do you validate EDA statistically? | I ran t-tests to confirm female literacy's impact on stunting was statistically significant (p < 0.05)... |
| MRI composite index | How did you engineer features? | I built a weighted Malnutrition Risk Index combining stunting (50%), wasting (30%), underweight (20%)... |
| VIF check | How did you handle multicollinearity? | I calculated Variance Inflation Factor and removed features with VIF > 10 to avoid redundancy... |
| SMOTE | How do you handle class imbalance? | I used SMOTE to synthetically oversample the minority class in training data only — not test... |
| XGBoost vs Random Forest | Why did you choose your final model? | XGBoost gave best ROC-AUC of X. It handles mixed data types and is robust to outliers... |
| K-fold cross validation | How do you prevent overfitting? | I used 5-fold stratified cross validation — training set rotates so the model sees all data... |
| SHAP values | How do you explain your model to doctors? | I used SHAP waterfall plots — shows each feature's contribution to a specific district's score... |
| FastAPI endpoint | Have you deployed a model? | Yes. I built a REST API with FastAPI. POST /predict takes district demographics, returns risk score... |
| Docker | How do you run ML in production? | I containerized both apps with Docker. docker-compose up runs the full system reproducibly... |
| MLflow | How do you track experiments? | I logged every model run: parameters, metrics, artifacts. Compared 9 runs on MLflow UI... |
| GeoPandas + Folium | Have you worked with spatial data? | I merged ML predictions with India shapefile and built an interactive choropleth using Folium... |
| Precision vs Recall | Which metric matters more in health? | Recall — missing a high-risk district is worse than a false alarm. We optimise to catch all true positives... |